Notes of Phone Meeting on 25th October 2004 before the launch of SCT+Pixel ROD/BOC/TIM backplane production

Present:  John Wilson, Pedja Jovanovic, Simon Pyatt, Xen Serghi, John Hill, Maurice Goodrick, Dick Jared, Kevin Einsweiler, Matt Warren, Ron Morton, Heinz Pernegger, Gareth Moorhead, Janet Carter

The purpose of the meeting was to identify any points that needed to be followed up or agreed before the series backplane order was launched for SCT+Pixels.

1.  Numbers

20 series backplanes will be made for SCT+Pixels, to include spares.

2.  Responsibilities and Timescales

Birmingham take responsibility for this, and for fitting the backplanes in the SCT and Pixel crates at CERN.

3.  Points to be followed up

The design will be as for the present pre-series backplanes and cables, apart from any modifications that may result from further study of the following points that were raised in the discussion:

3.1 Laser interlock:

The laser interlock connection to the backplane needs to be improved

Action:  Maurice and Ron will follow this up and agree a solution.  This must be sorted

out before the PCB order is placed.

Birmingham will make up the cable harness from the crate to the rack back door.

Action:  Maurice, John H, Martin to discuss and sort out the laser interlock system

details for final ATLAS

3.2  Backplane manufacture:

The order will be placed by Ron.

Action:  Ron to obtain quote and delivery schedule

Maurice to pass on to Ron the detail of the problem experienced last time with reach-through of pins, if the same manufacturer is to be used.

3.2  Routing of cables from backplane to crate PS:

It was agreed that the cables should be fixed to the metal wall (hence also made a bit longer) to minimise interference with connections at the 6U end of the crate.

Action:  Birmingham to sort this out

Janet to arrange for a crate to go to Birmingham as a model (Done)

3.3  Voltage drops and rating of the cables:

- Present cables are rated at <100A, though 100A could be supplied

- The specifications for allowed voltage drops for the ROD and BOC were not clearly available for Birmingham

Actions:  Maurice to collate the information on maximum operating currents and allowed

voltage drops for the ROD (supplied by Dick), the BOC and the TIM (supplied by Matt) and pass to Birmingham.  Figures will be based on full operation at 100 kHz + 30% safety margin.

Birmingham to select suitable cables, with a 100A rating, satisfying CERN safety requirements.

Heinz will provide Birmingham with information on cables in the CERN catalogue.

3.4  Crate metalwork

Metal bridges need to be modified to remove any danger of shorting.

Actions:  Birmingham will cut suitable grooves in the bridges for all the SCT + Pixel

crates + spares for ATLAS.

John W will alert Liverpool and NIKHEF to the potential danger in their present

crates.